Project Managers’ Performance on Sustainable Construction of Residential Estates in Abuja, Nigeria.

Presented by

Usman BELGORE1 and Joseph K. MAKINDE2

1 Dept of Project Management, Federal University of Technology Minna, Niger State, Nigeria.

2 Dept of Project Management, Federal University of Technology Minna, Niger State, Nigeria.

Being text of a Seminar Paper Presented at the 5th Research Conference of the Nigerian Institute of Quantitiy Surveyors (RECON 5) under the Theme ‘‘Confluence of Research, Theory and Practice in the Built Environment’’

10th – 12th November, 2020.

###### ABSTRACT

Encouraged by the support given to the sustainability agenda globally by the United Nations, Nigeria along with many other countries is slowly focusing on achieving a sustainable built environment. This paper assessed the performance of project managers on sustainable construction of residential estates in Abuja, Nigeria by examining project managers’ perception of their own competence, and the performance of project managers on the sustainable construction of residential estates. Data collected from 26 Project Managers using close-ended-design questionnaires were analyzed through descriptive statistical methods (Mean Score and Relative Importance Index). Historical project data was also obtained on 22 residential estate projects, and was analysed using Percentage analysis. Findings from data analysis revealed that Project Managers rated themselves high in ten competencies and moderate in six competencies that include Budgeting, Risk management, and Emotional intelligence. The competencies of Project Managers had the strongest influence on project quality performance. All three of the traditional ‘iron triangle’ of project performance indices (cost; quality; time) were highly influenced by technical competencies such as Budgeting and Procurement management. it was recommended that Project Managers participate in Continuing Professional Development (CPD) in order to hone their competencies in areas such as Budgeting, Risk management, and Emotional intelligence where some weakness has been identified in this study.

Keywords: construction, performance, project manager, residential and sustainability.

### INTRODUCTION

Nigeria, like many other countries globally is beginning to focus on achieving a sustainable built environment (Dimuna and Omatsone, 2010; Akande et al., 2015). With the support given to the sustainability agenda by the United Nations, construction professionals have to work towards attaining a high level of satisfaction of occupants’ safety and comfort within the constraints of the sustainable development (SD) agenda requirements. A globally accepted definition of sustainable development provided in the Brundtland Report is ‘meeting the needs of the present without compromising the ability of future generations to meet their own needs’ (WCED, 1987).

Sustainable development is now a major part of the mission statement of many global organisations, national institutions, corporate companies, states and localities (Kates et al., 2005). Buildings play a major role in the degradation of the natural environment (Mora et al., 2011), through the consumption of major amounts of energy, water, and land usage. The high percentage of non-renewable resources consumed by it makes the building industry one of the least sustainable industries (Edwards, 2010). The built environment accounts for 40% of waste and greenhouse gases generated (CIOB, 2004). Buildings use as much as 45% of generated energy for air-conditioning and heating (Reed et al., 2011); one-sixth of the world’s fresh water usage, and one-quarter of wood harvested (Emmanuel, 2004).

The NCI is bedevilled with poor design and construction that uses harmful and non-renewable materials (Abigo et al., 2012), as well as non-adherence to building practices that result in functional, healthy, and fit-for-purpose buildings (Jiboye, 2012). Adejimi (2005) noted that none of the building professionals in the NCI takes responsibility for unsustainable and unsatisfactory buildings. The project manager, who only coordinates the process of design and construction, is left in a frustrating position. This paper focuses on the competency and performance of the project manager at the construction stage; the aim is to assess the performance of project managers on sustainable construction of residential estates in Abuja, Nigeria, with a view to enhancing sustainability in mass housing delivery. As a means of achieving this aim, this paper examined: (i) project managers’ perception of their competency, and (ii) project managers’ performance on the sustainable construction of residential estate projects.

LITERATURE REVIEW

Sustainable Construction

Sustainable development and environmental protection have become a major focus for governments based on scientific evidence that existing buildings consume a high amount of energy and materials, while also releasing significant quantities of harmful greenhouse gases (Thilakaratne and Lew, 2011). Efforts to reduce the ecological footprint of the construction industry threw up green building during the green movement of the 1970s to 1980s (Retzlaff, 2010). The underlying principle has been to find alternatives to traditional construction; such new methods of construction must save energy and reduce environmental pollution. Accordingly, green building construction (GBC) is another way of describing sustainable construction (SC), which is an important means of reducing environmental pollution and improving quality of life (Tan et al., 2011). SC has been touted as a significant measure to mitigate the significant (and mostly negative) impacts of the building stock on the environment, society, and economy (Zuo and Zhao, 2014). The theoretical and practical aim of green building or sustainable construction is to design and construct buildings using recycled materials, less water, less energy, and resource efficient techniques (Olubunmi et al., 2016).

The success of SC projects is measured by a wide range of indicators primarily because of differences in cultural and climatic conditions across the globe. Sang et al. (2018) found through literature analysis that the various definitions of the key success indicators all aim at minimal destruction of the environmental system. The United Kingdom in 1990 established the first environmental certification system, the Building Research Establishment Environmental Assessment Method (BREEAM); it covered nine aspects: management, health, and comfort, energy, transportation, water, materials, land use and ecology, garbage, and pollution (Lee and Burnett, 2008). Globally, the most widely used evaluation system for sustainable construction is The Leadership in Energy & Environmental Design (LEED) rating system. LEED consists of seven systems and multiple indicators, namely sustainable building sites, water efficiency, energy and atmosphere, resources and materials, indoor air quality, innovations in design, and regional priority (Suzer, 2015). There are many similar evaluation systems such as the Comprehensive Assessment System for Built Environment Efficiency (CASBEE) in Japan, the German Sustainable Building Council (DGNB) in Germany, and the Building Environmental Assessment Method (BEAM) in Hong Kong.

Sustainable construction has been studied from different perspectives. Tabassi et al. (2016) studied project manager leadership in sustainable building projects and identified six groups of success indicators: energy efficiency, indoor environmental quality, sustainable site planning and management, materials and resources, water efficiency, and innovation. Mattoni et al. (2018) defined six macro-indicator groups (site, water, energy, comfort and safety, materials and outdoor quality) derived from a comparative study of various evaluation systems. The multiplicity of SC standards in China was studied by Ye et al. (2015) and revealed the existence of 17 national and trade standards and more than 50 local standards. The results of Sang et al. (2018) demonstrated that Leadership and organization, Target management, and Emotional intelligence of project managers are important factors that affect SC performance.

Project Managers’ Competence

A project manager, according to Zwikael and Smyrk (2011), is the person contractually responsible for meeting the project's output targets; within the construction industry, project managers initiate, plan, execute, monitor and close projects. The five key stages of project management in construction (initiating, planning, executing, monitoring and closing) involve a multiplicity of participants. Thus the primary role of project managers is coordinating construction activities by the different team members to ensure that they perform the right tasks at the proper time (Gido and Clements, 2012). Project managers must ensure that people involved with the design and construction process possess the appropriate knowledge and resources needed to accomplish their assigned tasks (Sutton, 2011).

Competence has been defined as “the ability of an individual, a team, or a company to mobilize and combine resources (i.e., knowledge, skills, and attitudes) in order to implement an activity in a situation” (Loufrani-Fedida and Missonier, 2015, p. 1121). Although project manager leadership competencies are critical factors of failure or success that can be used to assess project performance (Anantatmula, 2010; Nixon et al., 2012), this is an area in which limited research has been conducted (Anantatmula, 2010; Fung, 2014). Jabar et al. (2018) found that project managers on Malaysian industrialized building system (IBS) construction projects have to undertake extra roles which required additional competency as compared to the generic construction projects.

Quite a number of frameworks for the evaluation of competency can be identified in project management. Examples include the International Project Management Association (IPMA) ‘Competence Baseline’ and the ‘Guide to the Project Management Body of Knowledge (PMBOK)’, developed by the Project Management Institute (PMI, 2013). The Competence Baseline of IPMA classified 46 competency elements into contextual, behavioural, and technical groups of competencies. On the other hand, the PMBOK identified project management competences in ten knowledge areas (PMI, 2013). However these competency models do not reflect leadership competencies required to improve project performance (Hollenbeck et al., 2006).

Performance of Project Managers

Performance of projects in the construction industry has been measured in a variety of ways; compliance with cost, schedule and quality targets has been used traditionally (Meng, 2012). Although project management processes have a significant impact on project time and cost (Almahmoud et al., 2012), these metrics alone are no longer sufficient to assess project performance (Nixon et al., 2012). Project performance encompasses other dimensions such as quality performance and stakeholder satisfaction, which must be considered in order to fully measure project performance (Almahmoud et al., 2012; Yang et al, 2014; Berssaneti and Carvalho, 2015). There is evidence of the influence of project managers’ leadership competence on project performance; Ahmed and Anantatmula (2017) demonstrated that all five leadership competencies of project managers are significantly related to achievement of project performance in terms of schedule, cost, and quality as well as stakeholder satisfaction.

METHODOLOGY

This study adopted a quantitative research design approach which involved the use of questionnaires and historical project data. A structured questionnaire was designed in five sections, using Likert-style response options. Data was collected through random questionnaire survey of 28 recently completed mass housing projects in Abuja; only 26 questionnaires however contained valid data. Historical project data on initial and final costs and completion times were obtained for 22 projects. The study was limited to construction professionals who are performing project management roles on mass housing projects. They may be registered Project Managers or registered members of allied professions such as Architecture, Building, Civil/Structural/Electrical Engineering and Quantity Surveying. It is believed that they have adequate knowledge about the state of project management practice in Nigeria and can answer the questions of this study.  The questionnaire data was analysed using descriptive statistical method (Mean Score and Relative Importance Index), which allowed the ranking of competencies and performance of Project Managers. Historical project data was analysed using Percentage analysis.

RESULTS AND DISCUSSION

Respondent Demographics

A breakdown of the demographics of the data collected through questionnaire is provided in Table 4.1. Female respondents constituted just 11.5% of the sample. Male respondents thus dominated the questionnaire survey, and this meant that the results will unavoidably be skewed towards a male point of view. This is unavoidable, as it reflects the current reality of gender imbalance in construction industries the world over. It also shows that the Nigeria Construction Industry (NCI) is not an exception in this respect. Within the NCI, the job of Project Manager is often performed by people from diverse professional backgrounds. There appears to be no clear-cut legislation on who should perform project management roles on construction projects. Engineers were most plentiful in the sample (some 42.6%). This is probably because of the different specialisations such as civil, mechanical and electrical engineering that were simply grouped together as ‘engineers’.

The educational background of the respondents comprised mainly possession of higher national diplomas (HND) and bachelor degrees (B.Sc) in construction disciplines; some 61.5% of the sample fell into this group. The rest 38.5% comprised respondents who had obtained a second, more advanced degree. In this case, such respondents had obtained a masters degree. It was found that a little over two thirds of the study had worked for less than 16 years. 19.2% of the respondents had worked for between 16 years and 25 years, while the rest 11.5% of the sample had worked for more than 25 years.

Table 4.1: Demographic analysis of questionnaire survey results

| Demographic parameters |  | Frequency | Percentage |
| --- | --- | --- | --- |
| Gender | Female | 3 | 11.5 |
|  | Male | 23 | 88.5 |
| Profession | Architect | 4 | 15.4 |
|  | Builder | 1 | 3.8 |
|  | Engineer | 12 | 46.2 |
|  | Estate Surveyor | 0 | 0.0 |
|  | Quantity Surveyor | 5 | 19.2 |
|  | Town Planner | 0 | 0.0 |
|  | Other (specify) | 4 | 15.4 |
| Education | OND/NCE | 0 | 0.0 |
|  | HND/B.Sc | 16 | 61.5 |
|  | M.Sc | 10 | 38.5 |
|  | Ph.D | 0 | 0.0 |
| Experience | Less than 5 yrs | 10 | 38.5 |
|  | 6 yrs – 15 yrs | 8 | 30.8 |
|  | 16 yrs – 25 yrs | 5 | 19.2 |
|  | More than 25 yrs | 3 | 11.5 |

Perception of Project Managers’ Competence

The results presented in Table 4.2 can be clearly delineated into two main groups of competencies, on the basis of MS and/or RII. The first group comprises competencies that respondents perceived themselves as being highly competent in, since the MSs were higher than 3.50. The ten competencies in this group were Interpersonal skill, Scoping, Integration, Quality management, Scheduling, Networking ability, Document and contract administration, Transformational leadership, Apparent sincerity and Procurement management. This group was dominated by technical competencies (4 out of 10).

The other group comprised 6 competencies in which respondents were only moderately competent, based on the observation that MS lay between 2.50 and 3.49. These six competencies included Budgeting, Risk management, Interpersonal influence, Emotional intelligence, Visioning and Social astuteness. There was no consensus among the respondents on any of the competencies. Consensus attainment is indicated by a situation where the sum of responses in the ‘very high competence (VHC)’ and ‘high competence (HC)’ categories are at least 70% of all responses. The highest level of agreement observed was 68% in the case of ‘Scoping’, which was a ‘Conceptual’ competence. The only technical competence where the level of agreement exceeded 60% was ‘quality management’.

Table 4.2: Ranking of project managers’ competencies

| Competency group | Competency components | Mean Score | SD | RII | Rank | Level of agreement | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Human | Interpersonal skill | 3.68 | 1.38 | 0.71 | 1 | 68 | No consensus |
| Conceptual | Scoping | 3.64 | 1.08 | 0.70 | 2 | 64 | No consensus |
| Conceptual | Integration | 3.64 | 1.08 | 0.70 | 2 | 62 | No consensus |
| Technical | Quality management | 3.62 | 1.17 | 0.72 | 4 | 60 | No consensus |
| Technical | Scheduling | 3.58 | 1.33 | 0.72 | 5 | 58 | No consensus |
| Political | Networking ability | 3.58 | 1.27 | 0.72 | 6 | 58 | No consensus |
| Technical | Document and contract administration | 3.58 | 1.14 | 0.72 | 7 | 58 | No consensus |
| Human | Transformational leadership | 3.58 | 1.06 | 0.72 | 8 | 58 | No consensus |
| Political | Apparent sincerity | 3.54 | 1.17 | 0.71 | 9 | 58 | No consensus |
| Technical | Procurement management | 3.54 | 1.14 | 0.71 | 10 | 54 | No consensus |
| Technical | Budgeting | 3.42 | 1.14 | 0.68 | 11 | 50 | No consensus |
| Technical | Risk management | 3.35 | 1.20 | 0.67 | 12 | 50 | No consensus |
| Political | Interpersonal influence | 3.35 | 1.06 | 0.67 | 13 | 50 | No consensus |
| Human | Emotional intelligence | 3.31 | 1.05 | 0.66 | 14 | 50 | No consensus |
| Conceptual | Visioning | 3.31 | 0.93 | 0.66 | 15 | 35 | No consensus |
| Political | Social astuteness | 3.04 | 0.77 | 0.61 | 16 | 27 | No consensus |

Notes:	MS = Mean Score; SD = Standard Deviation

Project Managers’ Performance

Project managers’ performance was measured using five (5) indices of construction projects against sixteen (16) project management (PM) competency components. The five (5) indices of construction projects were (i) Cost (ii) Dispute resolution (iii) Health and safety (iv) Quality and (v) Time. The paper employed a 3-item semantic scale to show level of influence (‘3’ for ‘High Influence’; ‘2’ for ‘Moderate Influence’; ‘1’ for ‘Low Influence’). A score of 2.50 or higher is thus required to indicate high level of influence.

The results presented in Table 4.3 revealed that the three ‘conceptual’ competencies (Scoping, Integration and Visioning) have significant influence only on the cost, quality and time performance. The cost of projects was most strongly influenced by ‘Scoping’ competency (MS = 2.58); respondents did not believe that the abilities to scope, integrate and vision a residential housing estate project would significantly affect how the project performs in terms of (i) dispute resolution and (ii) health and safety. ‘Human’ competency (composed of Emotional intelligence, Interpersonal skill and Transformational leadership) had significant influence only on the health and safety, quality and time performance of residential housing estate projects. The implication of this is that the Interpersonal skill of project managers does not significantly affect the cost, dispute resolution, health and safety and time performance of projects. Emotional intelligence of project managers does not significantly affect the cost, dispute resolution, and health and safety performance of projects.

Table 4.3: Influence of ‘Conceptual’ competencies on project performance

| Competency group | Competency components | Cost |  | Dispute resolution |  | Health and Safety |  | Quality |  | Time |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MS | SD | MS | SD | MS | SD | MS | SD | MS | SD |
| Conceptual | Scoping | 2.58 | 0.64 | 2.20 | 0.58 | 2.38 | 0.70 | 2.65 | 0.63 | 2.62 | 0.64 |
| Conceptual | Integration | 2.50 | 0.71 | 2.19 | 0.57 | 2.48 | 0.65 | 2.68 | 0.56 | 2.62 | 0.64 |
| Conceptual | Visioning | 2.50 | 0.65 | 2.27 | 0.60 | 2.27 | 0.72 | 2.69 | 0.55 | 2.62 | 0.70 |
| Human | Emotional intelligence | 2.12 | 0.71 | 2.31 | 0.74 | 2.46 | 0.65 | 2.56 | 0.65 | 2.50 | 0.72 |
| Human | Interpersonal skill | 2.35 | 0.75 | 2.27 | 0.72 | 2.31 | 0.62 | 2.50 | 0.71 | 2.46 | 0.71 |
| Human | Transformational leadership | 2.42 | 0.64 | 2.42 | 0.64 | 2.62 | 0.50 | 2.73 | 0.45 | 2.54 | 0.65 |
| Political | Social astuteness | 2.15 | 0.78 | 2.23 | 0.71 | 2.31 | 0.74 | 2.38 | 0.70 | 2.27 | 0.78 |
| Political | Interpersonal influence | 2.31 | 0.62 | 2.46 | 0.51 | 2.42 | 0.58 | 2.62 | 0.50 | 2.42 | 0.58 |
| Political | Networking ability | 2.35 | 0.56 | 2.38 | 0.64 | 2.42 | 0.58 | 2.42 | 0.58 | 2.42 | 0.58 |
| Political | Apparent sincerity | 2.42 | 0.70 | 2.27 | 0.60 | 2.48 | 0.59 | 2.65 | 0.63 | 2.46 | 0.71 |
| Technical | Scheduling | 2.65 | 0.56 | 2.32 | 0.63 | 2.58 | 0.58 | 2.62 | 0.70 | 2.62 | 0.57 |
| Technical | Budgeting | 2.54 | 0.65 | 2.19 | 0.63 | 2.38 | 0.57 | 2.69 | 0.47 | 2.64 | 0.57 |
| Technical | Quality management | 2.50 | 0.65 | 2.35 | 0.56 | 2.50 | 0.58 | 2.77 | 0.51 | 2.54 | 0.58 |
| Technical | Document and contract administration | 2.58 | 0.58 | 2.31 | 0.68 | 2.42 | 0.64 | 2.58 | 0.58 | 2.54 | 0.65 |
| Technical | Risk management | 2.40 | 0.71 | 2.35 | 0.63 | 2.46 | 0.51 | 2.62 | 0.50 | 2.35 | 0.69 |
| Technical | Procurement management | 2.50 | 0.71 | 2.23 | 0.65 | 2.42 | 0.64 | 2.58 | 0.58 | 2.54 | 0.58 |

Notes:	MS = Mean Score; SD = Standard Deviation; Bold face type indicates significant MS values

Only two of the four (4) competencies under the ‘Political’ competency group exerted significant influence on the quality performance of projects only. These were Interpersonal influence, which had a MS of 2.62 and Apparent sincerity (MS = 2.65). It was interesting that the political competency of project managers has significant effect on only quality performance. This might indicate a belief in the pivotal position of quality in construction; it has the ability to affect all other performance indices.

The ‘Technical’ competency of project managers comprised Scheduling, Budgeting, Quality management, Document and contract administration, Risk management and Procurement management. Only dispute resolution performance of projects was uninfluenced by any of the six ‘technical’ competencies. This result might not be totally unexpected. Researchers generally agree that project performance encompasses other dimensions such as quality performance and stakeholder satisfaction, which must be considered in order to fully measure project performance (Berssaneti and Carvalho, 2015). However project performance is commonly evaluated in terms of schedule, cost, quality (the traditional ‘iron triangle’) as well as stakeholder satisfaction (Ahmed and Anantatmula 2017); dispute resolution and health and safety are usually subsumed under stakeholder satisfaction. Risk management competency exerted significant influence on only performance of projects in term of quality. This might be an indication of the low level of familiarity with risk management by project managers.

Cost and Time Performance of Projects

Composite line charts were employed to show the variations in cost and time performance. To control for the effect of size of project, the gross floor area of the projects was included in each chart. The salient points observed in Fig. 4.1 include a small but noticeable improvement in the cost performance of projects as the size of the projects increase; the costs of larger projects thus tended to be closer to their initial planned costs. Project managers have apparently been able to complete projects at costs ranging between 0% and 30% higher than were initially planned.

Fig. 4.1: Difference between initial and final costs

The time performance of projects, which was presented in Fig. 4.2, showed that projects were generally completed between 0% and 100% of their initially planned periods. The upward sloping trend line indicated that larger projects tended to be completed at longer periods than initially planned. These results reveal that time performance of residential housing estate projects should be an area of concern for project managers. Efforts need to be intensified to redress a situation where almost all projects take at least one-and-a-half times as long as planned to complete. The success of such efforts can also be expected to have positive impact on the cost performance of the projects, since there is a close relationship between project cost and time.

Fig. 4.2: Difference between initial and final time schedules

CONCLUSION

This paper assessed the performance of project managers on sustainable construction of residential estates developments. Using close-ended-design questionnaires, data was collected from 26 Project Managers (PMs); project cost data was obtained on 22 residential estate projects. The findings from analysis of data revealed that Project Managers rated themselves high in ten competencies and moderate in six competencies that include Budgeting, Risk management, and Emotional intelligence. All three of the traditional ‘iron triangle’ of project performance indices (cost; quality; time) were highly influenced by technical competencies such as Budgeting and Procurement management. It was inferred from the data that larger projects had better cost performance, but poorer schedule performance. Residential estate projects were generally completed at up to 30% higher than initial costs, and up to 100% of initially scheduled completion periods.

Based on the findings, it was recommended that Project Managers participate in Continuing Professional Development (CPD) in order to hone their competencies in areas such as Budgeting, Risk management, and Emotional intelligence where some weakness has been identified in this study. Project Managers should pay greater attention to managing project schedules, because significant unplanned extensions in completion times are bound to have some negative effect on the cost and quality performance of projects. This is an area where improvements in ability to apply soft competencies such as those in the Political category (Social astuteness, Interpersonal influence, Networking ability, and Apparent sincerity) will be useful.

REFERENCES

Abigo. A., Madgwick. D., Gidado. K. and Okonji.S. (2012).Embedding Sustainable Facilities Management in the Management of Public Buildings in Nigeria. EPPM 2012, University of Brighton, Brighton, UK, 10-11 September 2012. Viewed from http://www.ppml.url.tw/EPPM/conferences/2012/downioad/ SESSON5_B/35%20E139.pdf. Accessed 26/01/2013.

Adejimi, A. (2005). Poor Building Maintenance in Nigeria: Are Architects Free from Blames? A Paper Presented at the ENHR International Conference on “Housing: New Challenges and Innovations in Tomorrow’s Cities” in Iceland between 29th June - 3rd July, 2005.

Ahmed, R. and Anantatmula, V. S. (2017). Empirical Study of Project Manager’s Leadership Competence and Project Performance. Engineering Management Journal; EMJ · August, DOI: 10.1080/10429247.2017.1343005

Akande, O. K., Fabiyi, O., and Mark, I. C. (2015). Sustainable Approach to Developing Energy Efficient Buildings for Resilient Future of the Built Environment in Nigeria. American Journal of Civil Engineering and Architecture, 3, 4, 144-152.

Almahmoud, E. S., Doloi, H. K., and Panuwatwanich, K. (2012). Linking project health to project performance indicators: Multiple case studies of construction projects in Saudi Arabia. International Journal of Project Management, 30(3), 296-307.

Anantatmula, V. S. (2010). Project Manager Leadership Role in Improving Project Performance. Engineering Management Journal, 22(1), 13-22.

Berssaneti, F. T., and Carvalho, M. M. (2015). Identification of variables that impact project success in Brazilian companies. International Journal of Project Management, 33(3), 638-649.

Chartered Institute of Building (CIOB) (2004). Sustainability and Construction. Chartered Institute of Building, Ascot.

Gido, J., and Clements, J. (2012). Successful project management (with Microsoft Project and InfoTrac). Mason, OH: South-Western College Publishing.

Dimuna, K. O. and Omatsone, M. E. O. (2010). Regeneration in the Nigerian Urban Built Environment. J Hum Ecol, 29, 2, 141-149.

Edwards, B. (2010). Rough Guide to Sustainability: A Design Primer. 3rd edition, UK, RIBA Publishing.

Emmanuel, R. (2004). Estimating the Environmental Suitability of Wall Materials: Preliminary Results from Sri Lanka. Building and Environment, 39, 10, pp. 1253–1261.

Fung, H.-P. (2014). Relationships Between Leadership Roles and Project Team Effectiveness as Perceived by Project Managers in Malaysia. Journal of Empirical Studies, 1(1), 1-22.

Hollenbeck, G. P., McCall, M. W., and Silzer, R. F. (2006). Leadership Competencies Models. The Leadership Quarterly, 17(4), 398-413.

Jabar, I. L., Ismail, F., and Aziz, N. M. (2018). Managing IBS Project: The evolving roles and competencies of project manager. Asian Journal of Behavioural Studies, 3(11), 117-125.

Jiboye, A. D. (2012). Post-occupancy evaluation of residential satisfaction in Lagos, Nigeria: feedback for residential improvement. Frontiers of Architectural Research, 1, 236–243.

Kates, Robert, Parris, Thomas and Leiserowitz, Anthony. (2005). “What is sustainable development? Goals, indicators, values and practice”. Environment: Science and Policy for Sustainable Development, 47, 3, 8–21.

Lee,W.L. and Burnett, J. (2008). Benchmarking energy use assessment of HK-BEAM, BREEAM and LEED. Build. Environ., 43, 1882–1891.

Loufrani-Fedida, S., and Missonier, S. (2015). The project manager cannot be a hero anymore! Understanding critical competencies in project-based organizations from a multilevel approach. International Journal of Project Management, 33(6), 1220-1235.

Mattoni, B.; Guattari, C.; Evangelisti, L.; Bisegna, F.; Gori, P. and Asdrubali, F. (2018). Critical review and methodological approach to evaluate the differences among international green building rating tools. Renew. Sustain. Energy Rev., 82, 950–960.

Meng, X. (2012). The effect of relationship management on project performance in construction. International journal of project management, 30(2), 188-198.

Mora. R., Bitsuamlak. G. and Horvat. M. (2011). Integrated life-cycle design of building enclosures. Building and Environment, 46, 1469-1479.

Nixon, P., Harrington, M., and Parker, D. (2012). Leadership performance is significant to project success or failure: a critical analysis. International Journal of Productivity and Performance Management, 61(2), 204-216.

Olubunmi, O.A.; Xia, P.B. and Skitmore, M. (2016). Green building incentives: A review. Renew. Sustain. Energy Rev., 59, 1611–1621.

PMI. (2013). A Guide to the Project Management Body of Knowledge (PMBOK) (5th ed.). Newtown Square, Pennsylvania, USA: Project Management Institute (PMI).

Reed, R. Wilkinson, S., Bilos, A. and Schulte, K. (2011). A Comparison of International Sustainable Building Tools – An Update. The 17th Annual Pacific Rim Real Estate Society Conference, Gold Coast 16-19.

Retzlaff, R. (2010). Developing policies for green buildings: What can the United States learn from the Netherlands? Sustain. Sci. Pract. Policy, 6, 28–38.

Sang, P., Liu, J., Zhang, L., Zheng, L., Yao, H. and Wang, Y. (2018). Effects of Project Manager Competency on Green Construction Performance: The Chinese Context. Sustainability 10, 3406; 1-17.

Sutton, J. (2011). The consultant conundrum (the importance of hiring the right consultant to the success of a project). Strategic Direction.

Suzer, O. (2015). A comparative review of environmental concern prioritization: LEED vs other major certification systems. J. Environ. Manag., 154, 266–283.

Tabassi, A.A.; Roufechaei, K.M.; Ramli, M.; Bakar, A.H.A.; Ismail, R. and Pakir, A.H.K. (2016). Leadership competences of sustainable construction project managers. J. Clean. Prod., 124, 339–349.

Tan, Y.; Shen, L. and Yao, H. (2011). Sustainable construction practice and contractors’ competitiveness: A preliminary study. Habitat Int., 35, 225–230.

Thilakaratne, R. and Lew, V. (2011). Is LEED Leading Asia?: An Analysis of Global Adaptation and Trends. Procedia Eng., 21, 1136–1144.

WCED (1987).The World Commission on Environment and Development (WCED) ‘Our Common Future’. Viewed from http://conspect.nl/pdf/Our_Common_Future Brundtland_Report_1987.pdf.Accessed on 6/02/2013.

Yang, L.-R., Chen, J.-H., & Wang, X.-L. (2014). Assessing the effect of requirement definition and management on performance outcomes: Role of interpersonal conflict, product advantage and project type. International Journal of Project Management.

Ye, L.; Cheng, Z.; Wang, Q.; Lin, H.; Lin, C.; Liu, B. (2015). Developments of Green Building Standards in China. Renew. Energy, 73, 115–122

Zuo, J. and Zhao, Z.-Y. (2014). Green building research–current status and future agenda: A review. Renew. Sustain. Energy Rev., 30, 271–281.

Zwikael, O., and Smyrk, J. (2011). Executing a Project: The Roles of the Key Players. In Project Management for the Creation of Organisational Value (pp. 225-257). Springer, London.